| # | Selection Question | Your Answer for this Client | Pushes Toward... |
| --- | --- | --- | --- |
| 1 | How well are the requirements? | The cooperative already records coffee and vegetable deliveries in carbon-copy books. The main work is clear, but some new ideas may come after the manager starts using the system. | Incremental Development because the system can be improved step by step. |
| 2 | Can the client engage continuously? | No. The manager is busy running the cooperative and cannot meet every day. It is better to have meetings planned every two weeks. | Planned review meetings instead of daily Agile meetings. |
| 3 | What does the contract or funding demand? | There is no fixed government contract, but the manager wants regular updates and a system that works well. | A blend of Incremental Development and Plan-Driven milestones. |
| 4 | How big is the team, and where is it? | The software will be built by a small team for one cooperative near Mt. Hagen. | Incremental Development because it works well for small teams. |
| 5 | What is the cost of failure? | If member records or payment records are lost, members may not be paid correctly, leading to disputes and loss of trust. | Strong testing and validation before the system is used. |
| 6 | How fast must value appear for this client? | The manager wants to stop losing records as soon as possible, so the first version of the system should be useful immediately. | Deliver a working system early. |

CMN224/CMP224 Software Engineering – Week 3

Lab 3: Lifecycle Selection & Increment Plan

Client: Waghi Valley Produce Cooperative, near Mt. Hagen

A 300-member cooperative buying coffee and vegetables from members at a roadside depot, then selling in bulk. Intake is recorded in carbon-copy books; members are paid fortnightly. The depot has no mains power (solar + generator), no fixed internet, and patchy mobile signal. The manager wants to stop losing member records and payment disputes.

Part B – Choose and Justify

Chosen Lifecycle

Blended Lifecycle (Incremental Development with Plan-Driven Milestones)

I chose a blended lifecycle because it gives the cooperative a working system early while keeping the project organized. The cooperative already knows its main requirements, such as recording member deliveries, storing member information, and managing payments. However, after the manager starts using the system, new ideas or improvements may be needed. Incremental development allows the software to be built in small parts, so the cooperative can use important features early while other features are added later. The manager is busy managing the cooperative, so regular daily meetings are not possible. Instead, review meetings can be held every two weeks to discuss progress and collect feedback. One challenge is that the depot has no mains power, no fixed internet, and only a weak mobile signal. This makes online work difficult. To manage this, the software should work offline, save data on the local computer, and synchronies data when internet or mobile signal becomes available. This approach provides useful software early while making sure the project stays organized and reliable.

Part C – Plan Three Increments

| Increment | What it Delivers | Why This Order (Risk or Value?) | Rough Duration & Why |
| --- | --- | --- | --- |
| 1 | Member registration, produce intake recording, and save delivery records. | These are the most important features because the manager can start recording deliveries immediately and stop using carbon-copy books. | 3 weeks because these are the core functions of the system. |
| 2 | Payment calculation, fortnightly payment records, and payment history. | These features reduce payment mistakes and help prevent disputes with members. | 3 weeks because they depend on the delivery records from Increment 1. |
| 3 | Reports, data backup, user login, and data synchronization when internet is available. | These are extra features added after the main system is working well. | 2 weeks because the basic system has already been completed. |

C4. Delivery-Condition Check

| Increment | Condition Notes |
| --- | --- |
| 1 | The solar power or generator must be available during installation and testing. |
| 2 | Staff training should be done on a day when the depot is not busy buying produce. |
| 3 | Internet or mobile signals are needed when testing data synchronization and backups. |

Part D — Reflect

• If the client suddenly demanded ALL three increments by the same original deadline, which corner of the dependency triangle would you push back on, and what exactly would you say to them?

I would change the scope. This means I would reduce some less important features, but I would not reduce the quality of the software.

I would say to the client:

"We can finish the most important parts of the system by the deadline. The other features can be added in the next update. This way, the system will still work properly, and the payment records will be correct."

• Which of your three increments is most likely to change after the client sees increment 1? What does that tell you about how firmly to specify it now?

Increment 2 is most likely to change.

After the manager starts using Increment 1, they may ask for changes to the payment system or request new reports. This tells us that we should not make all the plans for Increment 2 too early. We should wait for the manager's feedback before building those features.

AI Use Declaration: I used an AI assistant to check whether my write-up matched the requirements of the task and to improve grammar and organization. The research, analysis, and the entire report are based on my own understanding of the Waghi Valley Produce Cooperative, near Mt. Hagen.